First Sprint Plan (+ Checkpoint 3 Checklist)

Due: Tuesday, 15th September 2026

First Sprint Goal:

- Aim to have a functional prototype ready for first project submission

- Aim to use test-driven-development by implementing & passing test cases for all of our application’s functions

- Aim to track project updates & changes using version numbers

Checklist:

- Development of functional app prototype

  - Account infrastructure implementation (Authentication)

    - Login/Register pages

    - User Account storage

  - Core App Functionality

    - Implementation of API endpoints !!! (or population of our own database)

    - Plants Browser

      - Pagination of items retrieved from data source

      - Implementation of Filtering Functionality

      - Pages populated with plant names

      - Pages populated with plant images

      - Search bar functionality to search for plants matching a given query

    - Plant information Pages

      - Basic, important information such as; key characteristics, locales, growth rates, ease of growth, etc

      - Additional information such as; sustainability factors, edibility & preparation information, etc

      - A primary header image of the plant for each page

  - App Design

    - Basic UI layout

      - Browser

      - Search

      - Login

      - Register

      - Plant entries

    - Header bar present across most pages of application

    - Selection & consistent use of a colour palette

    - Basic implementation of flexible UI elements (to ensure usability across different aspect ratios)

  - Administration

    - Control over plant entries

      - Ability to add plant entries

      - Ability to edit plant entries

      - Ability to remove plant entries

- Test-driven-development

  - Implementation of test cases for most/all app components

  - Ensure all test cases are passed before presenting prototype

- Use of version control throughout project development

  - Ensuring git branches/local repositories are up to date

  - Ensuring pushes/commits/merges are clear to pass before finalising

  - Adequate use of rolling back to prior versions where needed

First Sprint Roles

| Team member | Role | Tasks and Responsibilities |
| --- | --- | --- |
| Derek Beaudequin | Developer | Programming, initial code (for UI layout and navigation) |
| Kalem Ford | Scrum Master | Facilitates scrum process and meetings |
| Kain Tazumi | Developer | Programming, follow up code |
| Jeanius Intarasukum | Product Owner | Test and review |
| Herman Yahaya | Developer | Programming, App Design and Structure, Data Modelling and Backend |